Criterion B: Record of tasks

Task number	Planned action	Planned outcome	Time estimated	Target completion date	Criterion
1	Interview with Client	Understanding of problem	5-10 min	10/22/18	A
2	Scenario and Rationale Draft	Have a couple things down	30 min	10/26/18	A
3	Success Criteria	Have several success criteria	30 min	10/29/18	A
4	Flowcharts	Basic flowcharts that describe program	1 hour	11/2/18	B
5	Circuit Components	Have a list of materials needed for device	30 min	11/5/18	B
6	Circuit Diagram	Represent the wiring of the device	1 hour	11/9/18	B
7	Interview #2	Update Success Criteria	5 min	11/26/18	A
8	Draft Code	Basic Code	2 hours	11/30/18	C
9	Prototype Circuit	Party-Functional	30 min	11/30/18	C
10	Update Flowcharts/Circuit Diagram	Accurate Diagrams	30 min	12/3/18	B
11	Refine Code	Optimized Code	1 hour	12/7/18	C
12	Refine Circuit	Functional Circuit	1 hour	12/7/18	C
13	Make Variable Table	Comprehensive Variable Table	30 min	12/14/18	C
14	Begin Writing Criterion C	Draft/Outline	1 hour	12/18/18	C
15	Criterion C Complete Draft	Final Criterion C Draft	2 hours	1/4/19	C
16	Record Functionality Video	Have a video file	2 hours	2/11/19	D
17	Edit Functionality Video	Have finalized video	1 hour	2/12/19	D
18	Success Criteria Review	Determination of completion of success criteria	30 min	2/12/19	E
19	Extensivity	Complete extensibility paragraph	30 min	2/12/19	E
20	Finalize cover page	Completed cover page with working links	30 min	2/12/19	A, B, C, D, E